DESIGN AGREEMENT

This Design Agreement (“the Agreement”) is made on the 12th day of December, 2023 (“Effective Date”) by and between SIDIZ, INC. (“Client”), a South Korean corporation having its principal office at Sandan-ro 67-20, Segyo-dong, Pyeongtaek-si, Gyeonggi-do, Republic of Korea, and NOTE DESIGN STUDIO (“Designer”), a Swedish corporation having its principal offices at Nytorgsgatan 23, 116 40 Stockholm, Sweden. Client and Designer are hereinafter referred to individually as a “party” and collectively as the “parties”.

RECITALS

WHEREAS, Client is engaged in the business of manufacture and sales of furniture, is interested in manufacturing and selling a design work in respect of the Borderless Sofa series (including side table units) , on an industrial scale (Hereinafter the “Product”).

WHEREAS, for the development of the product, the Client has agreed to appoint the Designer, and the Designer has agreed to accept the appointment by the Client to conduct research and provide Concept Design services (including Concept development and Design application) as specified in Appendix 1 (“Description”) in accordance with the details outlined in Appedix 2 (“Specifications”) and Appendix 3 (“Product Schedule”).

WHEREAS, after the Services is completed by Designer, Client and Designer agreed to jointly make a Detailed Design to produce the Product.

WHEREAS, Client is interested in Using the Work, as soon as it is completed, within the scope of its business as industrial manufacturer and, accordingly, wishes to obtain from the Designer the Exclusive rights to use the Work and Designer wishes to grand Client the exclusive rights to use the Work.

WHEREAS, if the development of the Product is completed and Product is manufactured according to the Final Design and sold to market place, Client has agreed to pay royalties for all Product sale.

NOW, THEREFORE, in consideration of the mutual terms, conditions, and obligations herein and for the herein enumerated and other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the parties hereto agree as follows.

Article 1. Scope of Services

1.1 Designer shall complete the Research, Concept Design and Final Design services and deliver all the result materials to the Client by [Date], according to Appendix 1,2 and 3 set forth herein.

1.2 More specific details not specified in Appendix 1 shall be determined in a separate document such as a work statement or work order for each prepared by Client or Designer. The scope of Services may be changed at any time by written agreement between Client and Designer.

1.3 After the Services are completed by Designer, Client and Designer agree to jointly make a Final Design to produce the Product. More Specific details regarding the Final Design shall be determined by separate agreement between the parties.

1.4 Research (Stage 1) shall entail researching and analyzing the needs and vision of the Client, reviewing competitors and market dynamics, and aligning on goals and expectations, as described in Appendix 2.

1.5 Concept development (Stage 2) shall involve identifying the strategic direction and establishing the holistic concept, as described in Appendix 2.

1.6 Design and Drawing (Stage 3) shall involve translating the holistic concept into tangible designs, forms, and shapes, realizing the actual design that reflects the required design elements and needs, as described in Appendix 2.

1.7 Sampling and Prototyping (Stage 4) shall involve developing and modifying the design in preparation for engineering and manufacturing described in Appendix 2.

Article 2. Duration

Subject to the provisions for the termination under Article 9 below, this Agreement shall become effective from the moment of its signing by parties and, unless terminated earlier as provided in this Agreement, shall continue for so long as Client is obligated to pay Designer royalties under this Agreement.

Article 3. Inspection

3.1 Designer shall provide a report to Client at any time when Client requests the status or progress of the Services. If the status or progress of the Services does not match the requirements set out in Appendix 1, the Client may require revision of the Services whereupon Designer shall faithfully revise the Services accordingly.

3.2 After completing a Service, Designer shall submit to Client the result of such Service in the form shown in Appendix 4 by [Date] according to the Project Schedule. Client shall complete the inspection of such Service within [15] business days from the date of receipt, and issue a completion notice (hereinafter the “Completion Notice”) to Designer if successful. If the Client does not give any comment to Designer within the period of [15] business days (hereinafter the “Review Period”), such Service shall be deemed to have passed inspection upon the expiry of the review period.

3.3 If the result of a Service does not pass inspection pursuant to Article 3.2, the Client shall request revision and supplementation to Designer and Designer shall revise and supplement the relevant matters without delay and go through the procedure set forth in Article 3.2 again. In this case, on the day the re-inspection is passed, the result of such Service is deemed to have been completed.

Article 4. Payment

4.1 Client shall pay Designer a total of [ 50,000 USD ] in accordance with the following conditions :

- 12,500 USD: directly after conclusion of the contract

- 12,500 USD: wihin 30 days after issuing a Completion Notice of Concept Development subject to Article 3

- 12,500 USD: wihin 30 days after issuing a Completion Notice of Design and Drawing subject to Article 3

- 12,500 USD: within 30 days after issuing a Completion Notice of Sampling and Prototyping subject to Article 3

4.2 Designer shell be responsible for sending out the invoice to Client [ 15 ] days before the payment date.

Article 5. Cost and Expenses

5.1 Designer shall be reimbursed for all expenses incurred with Client’s prior written approval over and above normal designing costs up to the amoun of 00. For the purpose of this clause, normal designing costs shall include, but not be limited to, the costs of simulating the design, photos, transportation of documents or materials, consultancy services by third persons, as well as travel costs, provided that such travel costs are documented and have been approved by the Client.

5.2 Designer will plan a visit to Seoul (South Korea) at a time convenient for the Client to present the concept finalization.

5.3 Client will reimburse Designer for the requested and approved travel to South Korea in the approved manner.

Dedicated Trip (Requested and planned by the Client)

- Flight ticket: 
a. Up to 2 individuals: Business Class provided
b. Beyond 2 individuals: Economy Class provided

- Lodging and meal expenses

5.4 All expenses incurred by Designer without prior written approval of Client shall be borne by Designer.

Article 6. Rights and Obligations

6.1 Unless otherwise agreed in writing, the rights of all the result materials and intellectual property related to the Concept Design, Final Design and Detailed Design belongs sole and exclusively to Client.

6.2 All rights related to the Product (if developed and manufactured), including but not limited to ownership, copyright and intellectual property rights, shall belong solely and exclusively to Client.

6.3 The result materials and other design documents made by (or on behalf of) the Designer shall not, without the Client’s consent, be used, copied or communicated to a third party by Designer, except as necessary for the purposes of this Agreement.

6.4 Designer shall provide all relevant documents, if any, to Client necessary for the registration of intellectual property rights which is arising from this Agreement in the time and manner requested by Client.

6.5 Designer guarantees that the information or result provided to Client will not infringe the copyright or intellectual property rights of a third party. Designer shall indemnify and hold harmless the Client, against and from all claims, damages, losses and expenses (including legal fees and expenses) in respect of damage to the extent that such damage or loss arises out of or in the course of or by reason of the Designer violating the rights of third parties.

6.6 Designer authorizes Client to use Designer’s name for promotional, commercial, cultural, technical, and specialized purposes, provided that Designer is informed in writing of any actions undertaken by Client in relation thereto, including usage in technical and specialized magazines and literature.

Article 7. Royalties

7.1 If and to the extent that the development of the Product is completed and Product is manufactured according to the Final Design and sold to market place, Client shall pay Designer royalties  (“Royalties”) in respect of all Product sales for up to 15 years from the commencement date of this contract.

7.2 Client shall provide the Designer all required materials and data to confirm the quarterly sales of the Product and Royalties within [ 15 ] days after the last day of each quarter. If the Designer does not give any comment to Client within the period of [ 15 ] days after the receiving the above materials and data, the quarterly sales of the Product shall be deemed to have confirmed by both parties.

7.3 In consideration of the Client to use the Work, Client shall pay Designer a Royalty percentage on the worldwide sales, of each single Product manufactured, at the rate of 4 % (four Percent) of the “Sales Price”.

7.4 The term “Sales Price” as used herein refers to the wholesale price, which includes a 25% discount from the retail price to the consumer.

7.5 Designer shall issue invoice to Client for the Royalties due.

7.6 Client shall pay the invoice value to the Designer’s account with the bank designated by Designer by means of telegraphic transfer (T/T) within [ 30 ] days after receiving the each invoice.

7.7 In case of disagreement over the calculation of royalties for the reported quarterly sales of the Product between the parties, payment of Royalties shall be withheld until the disagreement has been solved.

7.8 The release, launch or discontinuation of products is solely based on the Client's business decisions and is not subject to negotiations with Designer.

Article 8. Confidential Information

8.1 By virtue of this Agreement, a party (“Disclosing Party”) may disclose its confidential information (“Confidential Information”) to the other party (“Receiving Party”). The Receiving Party agrees that it will not use or disclose such Confidential Information and proprietary information during the term of this Agreement or at any time thereafter, without the express written consent of the Disclosing Party, except only as necessary to effectuate the terms of this Agreement.

8.2 The Receiving Party agrees that the provision of this Article shall survive the termination (for any reason) or breach of this Agreement. In the event of the Receiving Party’s violation of its duty under this Article, the Disclosing Party may, in addition to pursuing its other remedies, obtain equitable injunctive relief from any court of competent jurisdiction as may be necessary or reasonable to enjoin any such violation of the foregoing restraints.

Article 9. Force Majeure

A party shall not be liable for a failure to perform any of its obligations herein if it proves that the failure was due to an impediment beyond its control such as prohibition of exportation, suspension of issuance of export license or other government restriction, act of God, war, blockade, revolution, insurrection, mobilization, strike, lockout or any labor dispute, civil commotion, riot, plague or other epidemic, fire, typhoon, flood, etc., and that it  proves that it  could not reasonably be expected to have taken the impediment into account at the time of the conclusion of this Agreement or to have avoided or overcome its consequences.

Article 10. Termination

10.1 This Agreement shall terminate upon the last day of the duration set forth in Article 2 above.

10.2 Each party shall be entitled to terminate this Agreement with a prior written notice of [ 30 ] days, without further cause, in any of the following cases:

(a) by mutual agreement in writing of the parties;

(b) by the non-defaulting party, in the event of default by the other party in the due performance of its obligations under this Agreement, and the default is not remedied within [ 30 ] days after receipt of written notice of default from the non-defaulting party;

(c) by the other party, either party making an assignment for the benefit of creditors, or being adjudged bankrupt or insolvent, or filing any petition seeking for itself any arrangement for dissolution and liquidation of its interests;

(d) by either party, if a force majeure condition under Article 8 above makes it unreasonable to proceed with this Agreement in the foreseeable future; or

(e) by Client if Designer commits any intentional acts that materially impair or damage the goodwill, business or property of Client.

Article 11. Indemnification

Each party shall indemnify the other parties against all claims, damages, losses, and expenses, including reasonable attorney’s fees, arising out of one’s duty hereunder that are caused in whole or in part by the indemnifying party’s intentional or negligent acts or omissions, acts in excess of authority granted hereunder, or acts of those employed or associated by the indemnifying party.

Article 12. Damages

In the event either party breaches an obligation under this Agreement or toward a third party, or delays or interferes with the other party in the performance of this Agreement, it shall be liable to the other party, but neither party shall be liable to the other party for any consequential damages or incidental damages, such as loss of profit. Each party shall pay all reasonable expenses, including the costs of litigation and attorneys' fees, reasonable incurred by the other party in enforcing this Agreement. In the event a third party commences any proceeding for which a party hereto intends to claim indemnification against the other party, such party shall promptly notify thereof the other party and allow equitable participation in all stages of the proceeding and settlement thereof.

Article 13. Modification

No variance, change or modification of this Agreement shall be effective unless and until confirmed in a writing signed by both parties making express reference to this Agreement.

Article 14. Governing Law

All matters arising out of or relating to this Agreement are governed by and construed in accordance with the laws of the Republic of Korea.

Article 15. Dispute resolution

The parties both agree that any dispute arising out of this Agreement shall be promptly negotiated between respective executives who have authority to settle the dispute. If the dispute is not resolved amicably through negotiations, it will be determined before the courts of the Republic of Korea.

Article 16. Miscellaneous

This Agreement, together with any exhibits and schedules attached and referenced herein, embodies the final, complete, and exclusive understanding between the parties and supersedes and replaces all previous agreements, understandings or arrangements, whether written or oral, between the parties with respect to its subject matter.

IN WITNESS WHEREOF, the parties have each caused this Agreement to be signed and delivered by their duly-authorized representatives as of the date first written above.

| SIDIZ, INC. BY: NAME: TITLE: DATE: | NOTE DESIGN STUDIO BY: NAME: TITLE: DATE: |
| --- | --- |

Appendix 1.Descriptions

Appendix 2. Specifications

Appendix 3. Project Schedule