Scope of Work

FURSYS | Brand Identity

Prepared for Sunghwa Kim

sunghwa_kim@fursys.com

Submitted by Nicholas Schröder

nicholas@portorocha.com December 6, 2024

About Us

PORTO ROCHA is a New York-based design studio founded by designers and long-time collaborators Leo Porto and Felipe Rocha focused on developing creative work that engages deeply with the world we live in.

Working closely with people and companies to craft branding systems, ideas, and experiences, PORTO ROCHA seeks to provoke meaningful change through their work, whether it be through large-scale projects that reach signiﬁcant audiences or through socially and culturally motivated initiatives.

Since 2016, PORTO ROCHA has launched brands, products, books, websites, campaigns, and experiences with clients that range from global tech and retail companies to independent artists and cultural institutions.

Some of our clients include Nike, Grau, W Hotels, Apple, Netﬂix, Google, Vevo, H&M, Brooklyn Museum, Universal Music, Airbnb, Upwork, Zigzag and Spotify.

portorocha.com

Felipe Rocha

Founder & Creative Director

Felipe Rocha is a Brazilian designer and creative director based in New York. He began his career in 2008 and has since worked across diﬀerent realms of design including branding, experiential, editorial, digital, and advertising. Felipe has created culturally relevant work for global brands such as Snapchat, Airbnb, and most recently Spotify, where he led the design of new brand initiatives and major artist collaborations. His past experiences also include working as a Senior Designer at Sagmeister & Walsh;

co-founding Arnold, a graphic design studio in São Paulo; and completing a residency at Fabrica, Benetton’s creative laboratory in Italy where he worked on the iconic COLORS Magazine.

Leo Porto

Founder & Creative Director

Leo Porto is a Brazilian designer and creative director living in New York. Prior to starting PORTO ROCHA, Leo was Design Director at COLLINS. Throughout his career, Leo has worked at a range of renowned studios including Pentagram, Mother, and Chermayeﬀ & Geismar & Haviv. Widely recognized by a number of major design awards and publications such as D&AD, The One Club, Print Magazine, Webby's, and The Type Directors Club, Leo was also named a “Young Gun'' by The Art Directors Club. With a focus on branding and design systems, Leo's work maintains a global presence through his designs for some of the world's largest brands including Google, Nike, Netﬂix and Twitch.

Our Team

Felipe Rocha C!J

Executive Creative Director

New York

Gabriela Carnabuc, Design Lead

New York

Natalee Ranii-Dropcho Ill Strategy & Copy Director

New York

Maya Flood Interactive Designer

New York

Annie Ca『michael Studio Manager

New York

Surya Anand Associate Designer New York

Etienne Murphy 1•1 Senior Designer New York

Nathan Fyock Bl! Design Lead New York

Stephen Grace Ill Senior Designer London

Leo Porto DI

Executive Creative Director

New York

Victoria Alba ISi Operations Associate New York

Pedro Veneziano Ill 3D Design Lead Sao Paulo

Nicholas Schroder Bl Operations Director New York

Josh Krauth-Harding l!;ll

Motion Designer

New York

Claren Walker Strategist New York

Elisa Bartolini ID U Senior Project Manager Porto Alegre

Yedo Han l!l! :•�

Designer New York

Olivia Chan 1•1 Senior Designer Montreal

Marcos Rodrigues DI Interactive Design Lead Lisbon

Hamilton Yu

Senior Project Manager

New York

Joseph Lebus 七

Design Lead

London

Martin Azambuja 로 Senior Designer New York

Samantha Cruz 1,1 口 Project Manager New York

Thales Muniz EiJ Motion Design Lead Jaragua do Sul

Luciana Thiesen Iii Account Director Miami

Garrett Herzik Strategy Lead Amsterdam

Giovana Yahiro m

Senior Interactive Designer Amsterdam

FURSYS | Brand Identity

Objective:

To refresh FURSYS’ brand identity, positioning it as the top choice for growing businesses in the

U.S. Our brand strategy will build on FURSYS’ vision of empowering companies and their people, setting the stage for a visual identity evolution. This refreshed identity will establish FURSYS as the go-to solution for premium oﬃce furniture, standing out from competitors while honoring its Korean roots.

Prior to Kick-oﬀ:

Client to provide PORTO ROCHA with answers to all discovery questions, along with any existing materials and information necessary to kick oﬀ the ﬁrst phase of the project, including:

- Existing brand research, strategy, positioning, and insights;

- Existing tone of voice & messaging;

- Existing business and project objectives, KPIs, and goals;

- Existing content and relevant communication materials;

- Existing list or research of brand references and/or competitors;

- Deﬁned audience proﬁles and research;

- Any possible restrictions & guidelines;

- Answers to all discovery questions;

- Any additional documents that could be relevant for the project.

PHASE 1 — Opportunity Deﬁnition

Objective:

A light-touch strategy exercise in which we distill learnings from interviews with your team, your competitive landscape, and our cultural context to arrive at a singular opportunity that will guide the brand strategy and identity phases.

Deliverables:

- Analysis of all brand research and materials;

- In-person stakeholder interviews;

- Visual competitive audit;

- Category, consumer and cultural context;

- Key opportunity & provocations.

Final output for Phase 1:

- Opportunity document synthesizing key learnings and insights into a clear brand opportunity.

Team/Resources:

- (1) Creative Director

- (1) Strategy & Copy Director

- (1) Strategist

- (1) Senior Designer

- (1) Account Director

- (1) Senior Project Manager

PHASE 2 — Brand Strategy

Objective:

Using the key Brand Opportunity identiﬁed in Phase 1 as a starting point, PORTO ROCHA to develop the Brand Strategy. This phase results in a comprehensive brand compass to guide business and brand decisions.

Deliverables:

- Brand Strategy

  - Purpose

  - Promise

  - Positioning

  - Pillars

Final output for Phase 2:

- Brand Strategy R2 presentation deck

Team/Resources

- (1) Creative Director

- (1) Strategy & Copy Director

- (1) Strategist

- (1) Senior Designer

- (1) Associate Designer

- (1) Account Director

- (1) Senior Project Manager

PHASE 3 — Brand Identity

Design Exploration (Deliverables for Presentation 1):

Based on the brand strategy, PORTO ROCHA to present the overall creative direction and brand elements of two (2) Design Directions and two (2) Tone of Voice Directions for Presentation 1. One design direction build on the current identity while the other will explore a bolder, more progressive approach. Identity directions will be tested and applied to a wide range of touchpoints for

proof-of-concept, as outlined below.

- Brand Elements

  - Logo

  - Typography

    - Latin

    - Korean

  - Color palette

  - Photography Direction

  - Motion Direction

  - Iconography Direction

  - Illustration Direction (if applicable)

  - Key Visual Graphic (1)

  - Furniture Graphic Style

  - Infographic Style

  - Layout system

- Tone of Voice Direction (EN only)

  - Tagline

  - Persona

  - Tone of Voice Attributes

  - Copy Examples (applied to proof-of-concept listed below)

- Application Examples (Proof-Of-Concept)

  - Logo in motion

  - Marketing Website: Homepage look & feel (Desktop & Mobile)

  - Communications: OOH (3, static)

  - Communications: DOOH (1, motion)

  - Social: Instagram Post (3, static)

  - Catalog (cover, 2 spreads)

  - Retail: Storefront Signage

  - Packaging: Large Box

System Development (Deliverables for Presentation 2):

PORTO ROCHA to reﬁne and address client feedback and present overall design direction based on one (1) selected design direction and one (1) tone of voice direction from Presentation 1, further testing the system across a larger range of proof-of-concept applications, as outlined below:

  - Reﬁnements to Presentation 1 applications

  - Social: Instagram Story (1, motion)

  - Product: Brand plate for furniture

  - Communications: Email newsletter example

  - Spatial: Showroom signage

  - Collateral: Swatch Label

  - Collateral: Stationery

  - Collateral: Corporate merchandise (1)

  - Collateral: Business card

System Finalization (Deliverables for Presentation 3)

PORTO ROCHA to reﬁne and address client feedback, updating all proof-of-concept applications accordingly.

Notes/Exclusions:

- Video/photography production, stock footage/photography licensing, illustration, 3D models or animations, soundtrack, and VO licensing/production are not included in this scope. Any necessary assets will be approved with the client beforehand and billed separately.

- Design applications are for proof-of-concept only and are not intended for ﬁnal production.

Final output for Phase 3:

- Brand Identity R3 presentation deck with proof-of-concept examples.

Team/Resources:

- (1) Creative Director

- (1) Design Lead

- (1) Senior Designer

- (1) Associate Designer

- (1) Interactive Design Lead

- (1) Senior Interactive Designer

- (1) Senior Motion Designer

- (1) 3D Designer

- (1) Strategy & Copy Director

- (1) Strategist

- (1) Copywriter

- (1) Account Director

- (1) Senior Project Manager

PHASE 4 —Messaging

Deliverables:

Based on the approved Tone of Voice, PORTO ROCHA to present Messaging deliverables as outlined below. Approved messaging will be incorporated into the brand guidelines.

One round of revisions is included. All messaging to be delivered in English only.

- Brand Messaging

  - Description

  - Brand Story

  - Key messages (up to 4))

Final output for Phase 4:

- Brand Guidelines - Messaging, EN only (Figma)

Team/Resources:

- (1) Creative Director

- (1) Strategy & Copy Director

- (1) Strategist

- (1) Copywriter

- (1) Account Director

- (1) Senior Project Manager

PHASE 5 — Brand Guidelines (Kickoﬀ in Parallel with Phase 4)

Objective:

PORTO ROCHA to create intuitive Figma-based guidelines to document the approved Tone of Voice and Design System (PDF export not included).

These guides will consist of a set of rules and examples that will assist the FURSYS team and future collaborators in consistently implementing the brand to the highest standard, along with the most up-to-date assets and resources for tight version control. One round of revisions is included.

- Brand

  - Brand Strategy

    - Purpose

    - Promise

    - Positioning

    - Pillars

  - Tone of Voice

    - Persona

    - Writing Tactics

    - Annotated Copy Examples

- Logo

  - Logo

  - Lock-ups

  - Scalability

  - Clear Space

  - Logo in Motion

  - Logo Interaction with Other Brands

  - Misuse

- Typography

  - Fonts

  - Weights

  - Character Sets

  - Leading, Tracking & Kerning

  - Examples

  - Misuse

- Color

  - Color Palette

  - RGB / PMS / CMYK

  - Color Combinations (if applicable)

  - Examples

  - Misuse

- Layout System

  - Grids

  - Margins

  - Scalability / Modularity

  - Examples

- Photography

- Photography Boards

- Usage & Examples

- Misuse

- Motion

  - Motion Direction

  - Motion Graphics (if applicable)

  - Usage & Examples

  - Misuse

- Graphics, Illustration & Iconography

  - Illustration Direction (if applicable)

  - Iconography Direction

  - Key Visual Graphic Direction

  - Furniture Graphic Direction

  - Infographic Direction

- Application Examples

  - Examples outlined in Phase 3

Translation:

Once approved, the guidelines will be translated from English to Korean. No revisions are included.

Notes/Exclusions:

- Video/photography production, stock footage/photography licensing, illustration, 3D models or animations, soundtrack, and VO licensing/production are not included in this scope. Any necessary assets will be approved with the client beforehand and billed separately.

- Design applications are for proof-of-concept only and are not intended for ﬁnal production.

Final output for Phase 5:

- Brand Guidelines with sections outlined above (Figma);

  - English Guidelines;

  - Korean Guidelines;

- Logo ﬁles (SVG / PNG / EPS / AI);

- Logo animation (MP4);

- App icon (SVG / PNG / EPS / AI);

- Font ﬁles (font licensing purchased by the Client);

- Color codes (RGB / HEX / CMYK / PMS)

Team/Resources:

- (1) Creative Director

- (1) Design Lead

- (1) Senior Designer

- (1) Associate Designer

- (1) Interactive Design Lead

- (1) Senior Interactive Designer

- (1) Senior Motion Designer

- (1) 3D Designer

- (1) Strategy & Copy Director

- (1) Strategist

- (1) Copywriter

- (1) Account Director

- (1) Senior Project Manager

PHASE 6 — Design Production

Print Assets Deliverables:

Based on the approved Brand Identity, PORTO ROCHA will design key brand touchpoints.

Work includes one round of revisions per asset, prior to ﬁnal delivery. The client is responsible for providing written content if necessary — PORTO ROCHA will use placeholder content to build the templates if the ﬁnal copy is not provided. Final dielines and speciﬁcations must be provided prior to commencement of work.

- Stationery templates

  - Business Card (1)

  - Letterhead (1)

  - Envelope (1)

  - Post Card (1)

- Branded Merchandise (2)

- Presentation Deck Template

  - Up to 10 unique template pages

  - Designed in Keynote, no motion design included

- Brochure Template (1)

  - Up to 6 sides

- Catalog Template

  - Cover

  - Index

  - Section opener

  - Product page

  - Product detail page

- Flyer template (1)

  - One page

- Brand plate for furniture (1)

- Building signage (1)

- Showroom signage (15)

- Storefront Signage (1)

- Directory Graphic (1)

- Furniture Graphic (5)

  - Up to one variation for small-scale optimization if needed

- Vehicle Graphic (1)

- Packaging Reskin, based on existing dielines/specs (3)

  - Small Box

  - Medium Box

  - Large Box

- Swatch Label (1)

Notes/Exclusions:

- The Client will be responsible for providing all written content and product information.

- The Client will be responsible for procuring and coordinating with print and manufacturing vendors.

Final dielines and speciﬁcations must be provided prior to commencement of work.

- Signage deliverables include concept designs and ﬁnal artwork, manufacturing vendors will be responsible for providing technical drawings and speciﬁcations for ﬁnal artwork ﬁles.

- Technical drawings for signage, print production, video/photography production, stock footage/photography licensing, illustration, 3D models or animations, soundtrack, and VO licensing/production are not included in this scope. Any necessary assets will be approved with the client beforehand and billed separately.

Final output for Phase 6:

- Print ready ﬁles (INDD / AI).

Team/Resources:

- (1) Creative Director

- (1) Senior Designer

- (1) Designer

- (1) Associate Designer

- (1) 3D Designer

- (1) Account Director

- (1) Senior Project Manager

Estimated Timeline

Estimated start date: January 6, 2025 Link to full timeline HERE.

The estimated timeline assumes that all US holidays are non-working days. The periods of May 30 - Jun 3 and July 7 will also be considered oﬀ time.

All dates reference Eastern Time.

Phase 1 — Opportunity Deﬁnition Duration: 5 business weeks

- Kickoﬀ

January 6, 2025

- Immersion

10 business days

- Stakeholder Interviews & Site Visits 3 business days

- Opportunity Deﬁnition [PR Closed Dec 23 - Jan 3] 11 business days

- [Presentation] Opportunity Deﬁnition February 6, 2025

- Feedback & Kick oﬀ for Phase 2 2 business days

Phase 2 — Strategy Duration: 8 business weeks

- Kickoﬀ

February 11, 2025

- Strategy R1 [PR Closed Jan 20] 16 business days

- [Presentation] Strategy R1 March 5, 2025

- Feedback

2 business days

- Strategy R2

11 business days

- [Presentation] Strategy R2 March 25, 2025

- Feedback

2 business days

Phase 3 — Brand Identity Duration: 10 weeks

- Brand Identity R1 15 business days

- [Presentation] Design R1 Estimated date: April 18, 2025

- Feedback due

10 business days

- Design R2 [PR Closed May 26, May 30 - Jun 3] 13 business days

- [Presentation] Design R2 Estimated date: May 22, 2025

- Feedback due

10 business days

- Design R3

11 business days

- [Presentation] Design R3 [PR Closed Jun 19] Estimated date: June 23, 2025

- Approval & Kickoﬀ for Phase 4 [PR Closed July 4 - July 7] 10 business days

Phase 4 — Messaging

Duration: 7 weeks

- Messaging R1

15 business days

- [Delivery] Messaging R1 Estimated date: July 29, 2025

- Feedback Due 2 business days

- Messaging R

13 business days

- [Delivery] Messaging R2 Estimated date: August 20, 2025

- Messaging Final Approval 3 business days

Phase 5 — Brand Guidelines (Kickoﬀ in Parallel with Phase 4) Duration: 7 weeks

- Brand Guidelines R1 [PR Closed May 26, May 30 - Jun 3] 15 business days

- [Delivery] Brand Guidelines R1 Estimated date: June 29, 2025

- Feedback Due 2 business days

- Brand Guidelines R2 [PR Closed July 4 - July 7] 13 business days

- [Delivery] Brand Guidelines R2 Estimated date: August 20, 2025

- Brand Guidelines Final Approval 3 business days

Phase 6 — Production Duration: 12 weeks

- Production R1

15 business days

- [Delivery] Production R1

Estimated date: September 16, 2025

- Feedback Due 2 business days

- Production R2

16 business days

- [Delivery] Production R2 Estimated date: October 13, 2025

- Feedback Due 2 business days

- Production R3

12 business days

- [Delivery] Production R3 Estimated date: Nov 13, 2025

- Production R4

12 business days

- [Delivery] Production R3 Estimated date: Nov 26, 2025

- Production Design Approval 2 business days

- Print File Preparation 7 business days

- Final Handoﬀ

Estimated date: December 9, 2025

Project Assumptions

- Work will begin and the timeline will be updated when the SOW is signed by Client and returned to PORTO ROCHA.

- The PORTO ROCHA shall provide the deliverables specified in this SOW for each phase to the Client by the dates outlined in the SOW timeline upon the completion of that phase and obtain written approval from the Client. If the Client requests revisions after the deliverables are submitted, the PORTO ROCHA shall revise the deliverables and resubmit them to the Client within 7 days.

- If the PORTO ROCHA fails to deliver the deliverables within the specified timeline in this SOW, it shall constitute breach of contract.

- The client will ensure all project stakeholders and decision-makers are present for all relevant meetings, reviews and presentations.

- The client acknowledges that all feedback is due to PORTO ROCHA within 120 hours (2 business days) following the presentation and must be consolidated into one (1) document with consistent feedback from all key decision-makers, unless otherwise speciﬁed. Any signiﬁcant delays or additional feedback provided may have timing and budget implications which will be discussed with and approved by the client beforehand.

- Design applications created during Phases 3 and 4 are for proof-of-concept only and are not intended for ﬁnal production, and as such will not be delivered as working ﬁles.

Proof-of-concept is deﬁned as design mock-ups that further illustrate the design concept.

- The estimated timeline assumes that all US holidays are non-working days. The periods of May 30 - Jun 3 and July 7 will also be considered oﬀ time.

Budget Estimate

| PHASE 1 — Opportunity Deﬁnition | $87,000 |
| --- | --- |
| Discovery & Insights | $48,237 |
| Travel OOP Costs, Flights and Accommodation | $38,763 |
| PHASE 2 — Brand Strategy | $105,250 |
| Foundational strategy & brand positioning | $105,250 |
| PHASE 3 — Brand Identity | $201,400 |
| Identity & Design System Explore | $70,500 |
| Design System Development | $62,400 |
| Tone of Voice Development (EN) | $40,500 |
| Motion Design | $28,000 |
| PHASE 4 — Messaging | $36,000 |
| Key Messaging Suite (EN) | $36,000 |
| PHASE 5 — Brand Guidelines | $105,550 |
| Guidelines Design Development (Figma) | $75,550 |
| Tone of Voice Guidelines (EN) | $30,000 |
| PHASE 6 — Design Production | $65,500 |
| Stationery Templates (4) | $3,200 |
| Branded Merch (2) | $1,200 |
| Presentation Deck Template | $14,500 |
| Brochure Template | $7,200 |
| Catalog Template | $5,000 |
| Flyer Template | $1,600 |
| Brand Plate for Furniture (1) | $1,200 |
| Signage (17) | $18,000 |
| Directory Graphic (1) | $800 |
| Furniture Graphic (5) | $3,400 |

| Vehicle Graphic (1) | $2,000 |
| --- | --- |
| Packaging Boxes Design (3) | $6,600 |
| Swatch Label (1) | $800 |
| TOTAL — Strategy & Brand Identity | $535,200 |
| TOTAL — Production | $65,500 |

Payment Schedule

| Payment Milestone | Due Date | Payment Amount |
| --- | --- | --- |
| % of Phases 1, | Within 14 days after the contract is signed | $275,555 |
| 30% of Phases 1 | After receiving the Client's final approval for the completion of Phase 3 | $118,095 |
| 50% of Phases 4, 5, 6 | After receiving the Client's final approval for the completion of Phase 5 | $103,525 |
| 50% of Phases 4, 5, 6 | After receiving the Client’s final approval for the completion of the Project | $103,525 |

Legal fees associated with naming, logo vetting, trademark clearance are not included in studio fee. The client is responsible for all legal vetting. Licensing and/or purchasing costs for typefaces/photo/art/image/voiceover content are not included in agency fee.

Any out-of-pocket expenses will be invoiced based on actual costs, including 3D renderings, commissioned illustrations, VO talent, and licensing, provided that such costs and/or expenses are pre-approved in writing by the Client. In any event, such expenses shall be reasonable, necessary, and supported by adequate documentation.

Terms

- Work will begin when the Proposal is signed by FURSYS, henceforth referred to as “the Client”, and received by PORTO ROCHA.

- The fee outlined in this proposal is for the deliverables and timeline speciﬁed.

- This Statement of Work is governed by the Master Services Agreement by and between the Client and PORTO ROCHA LLC. The terms of this agreement are subject to the terms of the Master Services Agreement. If there is any conﬂict between this SOW and the MSA, the MSA will supersede.

- Any changes or additions to this document (including phase duration and/or additional deliverables) will be considered a change in scope of work for which additional costs (additional design development and/or production fees) will be charged. An estimate for those charges will be provided to the client in advance. Changes to the scope of Services or the Fee outlined in this SOW will have no eﬀect unless contained in a written amended Statement of Work, signed by both the Client and PORTO ROCHA.

- The timeline of this Statement of Work can be changed upon mutual agreement by both parties, email suﬃcient.

- The client assumes responsibility for obtaining all legal clearances for work selected for production and execution.

- The client agrees to initiate the payment process as outlined in the proposal, upon signing this document.

- Miscellaneous charges such as travel and other

out-of-pocket expenses will be billed to the Client in addition to the project fee, provided that any such expenses are approved by the Client in writing in advance.

- Licensing fees for fonts, photography, illustrations and other artwork pertaining to a creative concept are incremental to any project fee.

- Following delivery, Client is required to purchase the font usage rights and any artwork usage rights for their PORTO ROCHA, if needed.

- If the purchase of stock imagery or stock illustration for this project is necessary, those fees are not included in this project fee and will be billed in addition, at a cost to the Client.

- All preparation materials, sketches, visuals, including the electronic ﬁles that are not selected by the client remain property of PORTO ROCHA.

- Ownership of ﬁnal design components and imagery selected as ﬁnal deliverables by the Client will be transferred to the Client upon full payment.

- PORTO ROCHA has the right to publish, promote and claim authorship of all ﬁnal deliverables subject to the

Client’s approval, which will not be unreasonably withheld.

- PORTO ROCHA reserves the right to suspend the project if either of them falls ill, or are unable to complete the project due to unforeseen circumstances, in which case the entire budget will be refunded.

- Following the completion of Phase 3 and upon full payment for all work completed in this phase, the Client may choose to terminate the project at will. Such termination must be communicated in writing, and no further obligations will exist between the parties beyond those already accrued.

- If payments are in a currency other than Dollars, then, such foreign currency amount will be converted into Dollars at the exchange rate between those two currencies quoted in the Wall Street Journal (Eastern Edition) ﬁve (5) business days immediately preceding the date on which payment is due.

- In the case a payment exceeds the due date by 15 business days, a fee totaling 5% of the invoice may be incurred.

- All PORTO ROCHA team members have signed NDAs regarding projects developed in the studio. Leo Porto and/or Felipe Rocha may sign client NDAs, if necessary, on behalf of the entire studio.

- Once all project tasks have been completed, the Client must sign a document of acceptance to be sent by PORTO ROCHA. The acceptance of this document by the Client will acknowledge acceptance of all project deliverables and that PORTO ROCHA has met all assigned tasks.

By signing below, the Client agrees to the project scope, timeline, fees, and terms laid out in the SOW.

Nicholas Schroder	Date

Sunghwa Kim	Date