November 1, 2024

Kwang-ho Park President FURSYS, Inc.

Fursys Building 311, Ogeum-Ro, Songpa-Gu Seoul, Korea 05661

Subject: Agreement for Product Design Consulting Services for a Desk System Update

Dear Kwang-ho:

M. Arthur Gensler Jr. & Associates, Inc. (“Gensler”) is pleased to enter into this Agreement to provide product design consulting services as described herein for FURSYS, Inc. (“Manufacturer”) pursuant to the terms set forth in this letter (“Letter”), including the attached Terms and Conditions (collectively, the “Agreement”).

- GENSLER’S BASIC SERVICES

Gensler will work with Manufacturer to update Manufacturer’s existing FX-1 desk system (“FX-1”/ https://planning.fursys.com/category/417) for better application to the needs and tastes of the U.S. market. The updated FX-1 system (“Updated System”) will be sold by Manufacturer in both the U.S. market and other geographic markets in which Manufacturer is active.

Gensler’s basic services (“Basic Services”) will consist of the following:

- Visioning Services. Gensler will perform the Visioning services outlined in Exhibit I. The maximum duration of the Kick-Off Meeting will be eight (8) consecutive hours on one (1) calendar day.

- Design Services. Gensler will perform the Design services outlined in Exhibit I to communicate its recommended design updates to FX-1 (“Designs”).

- Validation Services. Gensler will perform the Validation services outlined in Exhibit I, evaluating prototypes for aesthetics only.

- Gensler’s CAD Deliverables. As a Basic Service, Gensler may choose to produce its designs using CAD. To enable Gensler to select appropriate software, Gensler reserves the right to change software during the course of the Project.

  - CAD Design Elements. In the creation of CAD Data, Gensler will use an agreed upon software program as well as Gensler’s CAD Standards, which include, but are not limited to, Gensler’s: a) directory and file structure; b) drawing names and descriptions; c) reference file structure; and d) layer standards.

  - CAD Submittals. Gensler will provide CAD Data, if any, to Manufacturer and/or Manufacturer’s consultants as follows: a) transfers may be by magnetic media discs or email; and b) transfer schedule will typically include two transfers during the design phases. These transfers are for a thirty (30) day acceptance period (“Acceptance Period”), during which Manufacturer and/or Manufacturer’s consultants will review and examine them. Errors detected during the Acceptance Period will be corrected by Gensler as part of its Basic Services. Changes requested after the Acceptance Period will be Supplemental Services.

4.3 Manufacturer’s CAD Data. Manufacturer and/or Manufacturer's consultants will provide CAD Data, if any, to Gensler using an agreed upon software program. Gensler will translate any other CAD file formats or standards provided by Manufacturer and/or Manufacturer's consultants as a Supplemental Service.


As used in this Agreement:

(i.)“Actual Product” means Base Products and Derivative Products.

(ii.) A “Base Product” is any product which incorporates any elements of one or more of the Designs. For clarity, the Updated System means FX-1 with one or more Gensler-recommended design updates, and shall be considered the Base Product.

(iii.) A “Derivative Product” is any product whose aesthetic design includes material or distinctive aesthetic design elements which are the same as or substantially similar to aesthetic design elements of one or more of the Designs but is nonetheless not a Base Product.

(iv.) Aesthetic design includes aesthetic design elements that are influenced by utilitarian considerations as well as ones that are not and aesthetic design elements that are original or novel as well as ones that are not.

(v.) Days shall mean calendar days, except where noted.

- OWNERSHIP OF DOCUMENTS

  - Grant. Gensler grants Manufacturer exclusive and proprietary ownership of the Designs for the FX-1 product including, pursuant to Paragraph B-5, below, also the right to modify the Designs and use such  modified Designs to manufacture, sell and distribute the Actual Product anywhere in the world subject to the terms and conditions in this Agreement provided that Manufacturer has substantially performed its contract obligations including prompt payment of all sums due pursuant to Paragraph C. Designs can only be applied by Manufacturer to FX-1; Designs cannot be applied by Manufacturer or any affiliate of Manufacturer to any other product unless a separate agreement is negotiated and executed by Manufacturer and Gensler. Gensler shall not assert any rights over the Designs, except for moral rights. Manufacturer will use its best efforts to sell the Actual Product in both the U.S. market and all other markets in which Manufacturer is active.

  - Assignments. Neither Manufacturer nor Gensler will not assign or transfer any of their respective rights or obligations under this Agreement to any person or entity without first obtaining the other party’s  prior written consent. Ther other party may withhold its consent at its sole discretion, but consent will not be unreasonably withheld. Any assignment or transfer in violation of the preceding sentence will be void, and in addition to such other remedies as may be provided in law or in equity, will give ther non-assigning party  the immediate right to terminate this Agreement as provided below.

  - Credits. Manufacturer will use Gensler's name in advertisements, catalogs, brochures, price lists, website pages and other materials related to the Actual Product stating Gensler’s role as “Product Design Consultant”. However, Manufacturer will not represent or imply to others that Gensler or its directors, officers, employees or agents endorse, support or have any involvement with any of Manufacturer's other products, goods or services.

The Gensler name will only be associated with the Actual Product. The Gensler logo font may not be used without prior written consent. The Gensler name and logo may not be used without prior written consent on any other materials, online content and social media.

The Gensler logo and name may be used in the following cases:

  - Marketing Support. Gensler and its employees and agents will have no responsibility to assist Manufacturer with its marketing of the Actual Product, nor shall Gensler have any obligation to specify the Actual Product for any of its projects.

  - Decisions. Gensler will have no control over, and will not be responsible for, any decisions made with respect to the manufacture, fabrication, installation, erection, or use of the Actual Product, including, but not limited to, engineering details, design strength, material strength and manufacturing techniques. With respect to any decision involving the aesthetics of the Actual Product, Manufacturer will seek the opinion of Gensler and consider such opinion before making any final decision; provided.

  - Testing. Manufacturer will bear the responsibility for ensuring that all Actual Product meets all applicable testing standards.

  - Sustainability. Throughout the life of the Actual Product, Manufacturer will endeavor to meet Gensler’s then-current, product category-specific sustainability standards (“GPS Standards”) at the “Market Differentiator” level and to include all supporting documentation in its associated marketing materials. Where Gensler has not established a product category-specific GPS Standard, Manufacturer and Gensler will agree on a mutually acceptable sustainability program for the Actual Product based on the GPS criteria, as applicable.

- COMPENSATION

In consideration for providing the Basic Services, Manufacturer will make the following payments to Gensler:

  - Initial Fee.	Manufacturer will pay Gensler a non-refundable fee of

$295,000 (the “Initial Fee”) for Gensler's Basic Services as described in Paragraph A, above. The Initial Fee will be payable in U.S. dollars on a lump sum basis as follows: a) 60% as a deposit before commencement of Gensler’s Basic Services, pursuant to Paragraph A, above; b) 20% following the completion of Visioning Services, pursuant to Paragraph A.1 and C.2,; and c) 20% following completion of Design Services, pursuant to Paragraph A.2 and C2.	No portion of the Initial Fee will be considered an advance against future royalties. The balance of the total Initial Fee will be due immediately if:

a) Manufacturer cancels the project prior to completion of Basic Services; or b) as a result of Manufacturer delay, completion of Basic Services extends beyond twelve (12) months after this Agreement is executed by the parties.

2. Visioning Services and Design Services refer to the services performed by Gensler and the deliverables provided to the Manufacturer in accordance with EXHIBIT I. The Manufacturer shall have the right to review the deliverables, and the services shall be considered complete upon the Manufacturer’s approval of the deliverables following successful review. If the deliverables do not meet the requirements of EXHIBIT I, the Manufacturer may request revisions from Gensler, who shall revise and resubmit the deliverables within [●] days.
Gensler shall complete the Visioning Services and Design Services by the deadline specified below
1) Visioning Services : 
2) Design Services :

3. Gensler shall deliver the deliverables for Visioning Services and Design Services in the following file formats:

1) Visioning Services : 
2) Design Services :

4. Liquidated Damages
If Gensler fails to complete the services by the specified deadline, Gensler shall pay the Manufacturer an amount equal to [●]% of the total contract price per day of delay. The Manufacturer may deduct the liquidated damages from the payment due to Gensler.

  - 4. Expense Reimbursements. Manufacturer will pay Gensler for Reimbursable Expenses, as set forth in Paragraph 11 of the attached Terms and Conditions. All payments will be made in U.S. dollars. Any international travel associated with this project will be booked in Business Class.

  - 5. Royalties. Manufacturer will pay Gensler royalties (the “Royalties”) in an amount equal to four percent (4%) of the Sales Price (as defined below) of all Base Products, and four percent (4%) of the Sales Price of all Derivative Products, earned or generated from the sale, lease or other transfer or use of the Actual Products, as set forth in Paragraph 12 of the attached Terms and Conditions for a period of fifteen (15) years from the date of first shipment of Actual Product. All royalty payments will be made in U.S. dollars.
In the case that the Manufacturer ceases manufacturing and selling the products, no further royalties shall be payable. The exclusive right to cease  or suspend manufacturing and selling the products shall be granted solely to the Manufacturer

  - 6. Sales Price.  The term “Sales price” as used herein refers to a discounted rate of 35% off the selling price, which refers to the invoice price of the product to a dealer or customer by Manufacturer, less tax as payable, packaging and delivery costs.

Royalties will be paid by Manufacturer to Gensler on the Actual Product regardless of the geographic location in which the Actual Product is sold.

  - 7. Payments and Reports. For any Actual Product sold, leased or otherwise transferred by Manufacturer, or an Affiliate of Manufacturer, Royalties will accrue when the Actual Product leaves Manufacturer's custody and control, or when any of the Actual Products are first placed in use, whichever occurs first. Within thirty (30) days after each calendar quarter, Manufacturer will send Gensler: a) a report (line-itemed by product number and product name) of all Actual Products manufactured during the previous quarter, all sales, leases, transfers and other uses for which Royalties were earned during the quarter, the Royalties earned by Gensler, and such other information as Gensler may reasonably request; and b) a wire transfer from Manufacturer to Gensler for Royalties earned during the previous quarter.

  - 8. Audit. Gensler may request the books and records of the Manufacturer related to all sales, transfers, leases, or uses of the Actual Products for a specified period. In such cases, the Manufacturer shall cooperate with Gensler’s request

- GENSLER’S SUPPLEMENTAL SERVICES

In addition to the Basic Services set forth in Paragraph A, above, Manufacturer may request Gensler to provide Supplemental Services such as additional prototype reviews, work on presentation models, graphic design of brochures or promotional materials, marketing support, or Supplemental Services resulting from changes requested by Manufacturer after the Basic Services have been completed. If Gensler agrees to provide such Supplemental Services, it will confirm the request in writing, and then perform them on an hourly basis

at its then prevailing standard billing rates, unless Gensler and Manufacturer agree upon a fixed fee. Unless the parties agree otherwise in writing, each of the terms and conditions of this Agreement, including, without limitation, the royalty provisions described in Paragraph C-3, above, shall apply with equal force to any additional Base Product(s) or Derivative Products(s) which Gensler may develop as a Supplemental Service.

- PATENTS AND COPYRIGHTS

  - Filings.

Manufacturer may choose to file a patent or copyright application in connection with the Designs at its own expense at any time and in any jurisdiction worldwide.. Manufacturer will provide Gensler with a copy of the application or registration prior to its submission to the U.S. Patent and Trademark office, Copyright office or other entity. Gensler agrees to cooperate with Manufacturer as reasonably necessary in connection with any such patent or copyright applications. The Royalties, fees and expenses paid by Manufacturer to Gensler pursuant to this Agreement are independent of the filing or granting of any such applications or registrations.

  - Infringement by Others. If either Gensler or Manufacturer believes that a third party has infringed any intellectual property rights related to the Design and/or the Actual Product, Manufacturer may, at its expense, take whatever action it deems appropriate to pursue the alleged infringement. In such a case, Gensler will cooperate fully with Manufacturer Any monetary payments made by an alleged infringer to Manufacturer will be retained by Manufacturer, except that: (i) Gensler will be entitled to Royalties on the gross amount of such proceeds as if such proceeds were the Sales Price that resulted from the sale of the Actual Products; and

(ii) Gensler will be entitled to its Reimbursable Expenses, if any, described in this section. If Manufacturer does not pursue any alleged infringement within six (6) months after receiving notice of such infringement, Gensler may take whatever action it deems appropriate to pursue the alleged infringement. In such a case, Gensler will bear its own expenses and retain any and all monetary recovery.

  - Infringement of Third Party's Rights.  Gensler shall not infringe upon any third party's intellectual property rights while performing the BASIC SERVICES. In the event of any dispute related to intellectual property rights with a third party, Gensler shall indemnify the Manufacturer and resolve the dispute at Gensler’s own cost and responsibility. If the Manufacturer directly addresses a dispute with a third party, Gensler shall indemnify the Manufacturer for all costs incurred by the Manufacturer in connection with such dispute.

  - 4. Suitability of Design and/or Actual Product for Registration. Gensler makes no representation or warranty, express or implied, that the Design and/or the Actual Product are suitable subject matter for registration as a design patent, other patent, copyright, or other intellectual property right.

Gensler warrants that the Design under this Agreement does not infringe upon any third-party intellectual property rights.

F. TERMINATION

Gensler may elect to terminate this Agreement herein immediately if:

- Events.

  - Manufacturer does not sell any Actual Product, or no Royalties are paid, within eighteen (18) months of the launch date of the Actual Product or twenty- four (24) months after this Agreement is executed by the parties, whichever occurs first; or

  - During any twelve (12) month period following the second annual anniversary of first shipment, the aggregate amount of all Royalties paid by Manufacturer to Gensler (whether earned or voluntarily paid by Manufacturer) is less than US$250,000; However, this shall not apply in the event of a force majeure situation under Section F.4 within this period or

  - Manufacturer discontinues the manufacture or sale of the Actual Product at any time; or

  - Manufacturer fails to make any payment due pursuant to or otherwise breaches any other term of this Agreement, and does not cure such default within ten (10) days after Gensler notifies it of such default; or

  - Manufacturer commences a voluntary proceeding under federal or state bankruptcy or insolvency law, has a decree or order for relief entered against it in an involuntary proceeding, has a receiver or similar person appointed for its business, makes an assignment for the benefit of its creditors, dissolves or liquidates its business, or otherwise ceases to do business; or

  - Manufacturer assigns or transfers this Agreement, or attempts to do so, in contravention of this Agreement; or

Absent Gensler’s consent, consent to not be unreasonably withheld, Manufacturer sells or otherwise transfers, including by consolidation, merger or reorganization, a majority of the voting stock of Manufacturer, if Manufacturer is a corporation, or any sale or other transfer of a majority of the ownership interests in Manufacturer, if Manufacturer is an entity other than a corporation.


Manufacturer may elect to terminate this Agreement herein immediately if:

ⅰ If Gensler fails to complete the BASIC SERVICES within the deadline specified in C.2.; or
ⅱ. If Gensler breaches any provision of this Agreement; or

ⅲ. If the BASIC SERVICES provided by Gensler are found to infringe upon third-party intellectual property rights or if a dispute arises with a third party regarding such infringement; or
ⅳ. Gensler commences a voluntary proceeding under federal or state bankruptcy or insolvency law, has a decree or order for relief entered against it in an involuntary proceeding, has a receiver or similar person appointed for its business, makes an assignment for the benefit of its creditors, dissolves or liquidates its business, or otherwise ceases to do business

- Effect. 
If this Agreement is terminated due to the Manufacturer's fault, At the time the next regular quarterly payment would otherwise be due as provided in Section C, above, Manufacturer will: a) pay Gensler for all amounts earned and Reimbursable Expenses incurred through the date of termination of this Agreement pursuant to Paragraphs C-5 and C-6 above; b) cease using the Designs; c) deliver to Gensler all the Designs, working drawings, patent and copyright information and all other similar information or materials related to the Design; and d) if any patents, designs or copyrights relating to the Design are obtained in Manufacturer's name, assign these rights to Gensler for the sum of one dollar ($1.00).
If this Agreement is terminated due to the fault of Gensler, Gensler shall return to the Manufacturer all Initial Fees and Royalties paid by the Manufacturer to Gensler under this Agreement.

Manufacturer may dispose of its then-existing inventory of manufactured Actual Product, provided, however, that within ninety (90) days after Manufacturer's receipt of payment therefor, it will continue to pay Royalties with respect to the

remaining inventory of the Actual Products sold, leased, or transferred after termination of this Agreement. Alternately, Manufacturer may dispose of its then-existing inventory of manufactured Actual Product through recycling, in which case no royalty will be owed to Gensler.

In the event of a termination, Gensler shall have no liability to Manufacturer or others for delay, damage or other consequential damages arising from such termination.

Survival. The following obligations will survive the termination of this Agreement: a) all provisions in this Agreement concerning ownership of intellectual property rights; c) the interpretation of this Agreement; d) the remedies between the parties (including indemnification provisions); and f) the confidentiality obligations.

4. Force Majeure. Neither party shall be liable for any failure or delay in the performance of its obligations under this Agreement (other than payment obligations) if such failure or delay is due to events or circumstances beyond its reasonable control, including but not limited to acts of God, war, terrorism, natural disasters, strikes, labor disputes, government actions, pandemics, or any other cause beyond the reasonable control of the affected party. The party affected by such an event shall promptly notify the other party in writing of the occurrence of such event and shall make reasonable efforts to mitigate the effect of such event. If the force majeure event lasts for more than [insert period, e.g., 60 days], either party may terminate this Agreement upon written notice to the other party.


G. Intellectual Property

1. FX-1 : All intellectual property rights related to FX-1 provided by the Manufacturer to Gensler shall be solely owned by the Manufacturer, and Gensler shall use such intellectual property rights solely for the purpose of performing this Agreement. It is expressly understood that Gensler shall not acquire any rights to FX-1
2. Ownership: The intellectual property rights and ownership of all BASIC SERVICES provided by Gensler under this Agreement shall be exclusively and solely vested in the Manufacturer.
3. Non-Infringement of Rights: Gensler warrants that all BASIC SERVICES provided under this Agreement do not infringe upon any third party’s intellectual property rights or any other rights. 
4. Dispute: In the event of any dispute related to intellectual property rights with a third party, Gensler shall indemnify the Manufacturer and resolve the dispute at Gensler’s own cost and responsibility. If the Manufacturer directly addresses a dispute with a third party, Gensler shall indemnify the Manufacturer for all costs incurred by the Manufacturer in connection with such dispute.

H. AGREEMENT AND ACCEPTANCE

Agreement. This Agreement is comprised of and incorporates the following documents in order of precedence: a) this Letter of Agreement; and b) the attached Terms and Conditions for Product Design Consulting Services. Where a portion of one document is amended by another of higher precedence, all applicable unmodified portions shall remain in effect.

Acceptance. If this letter and the attached Terms and Conditions for Product Design Consulting Services correctly set forth our understanding, please have an authorized officer indicate your acceptance, effective November 1, 2024, by signing in the space indicated below, returning two (2) originals to Gensler for our countersignature.

Term of the Agreement: 0000.00.00~0000.00.00.

Miscellaneous 
1. The additional expenses specified in Section 12, 15, of the TC-PD shall not be paid under this Agreement.

By Gensler	By Manufacturer

M. Arthur Gensler Jr. & Associates, Inc.	FURSYS, Inc.

1700 Broadway	Fursys Building 311,

Suite 400	Ogeum-Ro, Songpa-Gu

New York, NY 10019	Seoul, Korea 05661 USA

Joseph Brancato		Kwang-ho Park	 (Name of Signatory, Printed)		(Name of Signatory, Printed)

By		By	 (Signature)		(Signature)

Regional Managing Principal			President		 (Title)	(Date)	(Title)	(Date)

TERMS AND CONDITIONS OF THE

PRODUCT DESIGN CONSULTING SERVICES AGREEMENT (TC-PD)

Gensler

- General. These Terms and Conditions of the Product Design Consulting Services Agreement (“TC-PD”) are attached to and incorporated in the Letter of Agreement (“Letter”) between the parties concerning product design consultation services (“Services”) and have the same effect as if set forth in the Letter itself, except that if any term below is inconsistent with any term in the Letter, the term in the Letter will control. Collectively, the Letter and this TC- PD may be referred to as the "Agreement."

- Counterparts. This Agreement may be signed in counterparts, and when so signed will have the same force and effect as though all signatures appeared on one document.

- Further Assurances. Each party will sign such other documents and perform such other acts as may be necessary or appropriate to carry out the purposes of this Agreement.

- Binding Effect. Except as set forth in the Letter, this Agreement will be binding upon, and will be for the benefit of, the parties and their respective successors and assigns.

- Complete Agreement; Amendment. This Agreement represents the entire and integrated agreement between the parties and supersedes all prior negotiations, representations, or agreements, either written or oral. This Agreement may not be amended except in writing signed by both parties.

- Notices. Any notices required or permitted under this Agreement will be given in writing (including facsimiles) and will be effective upon receipt or three days after being deposited in US mail, by registered or certified mail, postage prepaid, addressed as set forth below each party's signature on the Letter, unless a party subsequently changes its address and gives written notice to the other party.

- Governing Law; Venue. This Agreement will be governed by and interpreted under California law as applied to contracts signed and performed entirely within California. Any action arising out of or relating to this Agreement will be brought in an appropriate court in the Country of Singapore.

- Severability. If any provision of this Agreement is deemed invalid or unenforceable in any jurisdiction, such provision will be deemed amended to the extent necessary to conform to applicable law so as to be valid and enforceable in such jurisdiction. If such provision cannot be amended as described above for any reason, it will be stricken, and the remainder of the Agreement will remain in full force and effect.

- Interpretation. Each party and its counsel have reviewed this Agreement and have had an opportunity to negotiate and modify any term of this Agreement. All terms of this Agreement will be interpreted according to their fair language. The normal rule of construction that any ambiguity will be resolved against the drafting party will not be employed in the interpretation of this Agreement.

- Relationships. This Agreement does not create any agency relationship, partnership or joint venture between the parties. No term in this Agreement is for the benefit of, or will be enforceable by, any third party.

- Expense Reimbursements. Manufacturer will pay Gensler additional amounts in connection with costs incurred and resources used by Gensler and its agents ("Reimbursable Expenses"), including charges for presentation models and renderings, photography, printing, reproductions, telecommunications, data communications, facsimile, long distance telephone calls, travel, out-of-town living expenses, shipping, deliveries, messenger services, computer usage (except as used for accounting matters and non-technical word processing), CAD plots, and sales taxes and other transactional taxes reasonably incurred by Gensler in connection with its provision of services to Manufacturer, or in connection with any action or proceeding described in the Letter. All Reimbursable Expenses will be billed: (i) at 1.15 times the amount invoiced to Gensler, or (ii) at its standard hourly or unit billing rates.

- Payments. Fees for Basic and Supplemental Services will be billed in accordance with the terms described in the Letter. Fees for Supplemental Services and Reimbursable Expenses will be billed monthly. All payments therefor will be due upon receipt of Gensler's invoice. If Manufacturer has any question or dispute regarding any invoice, it will notify Gensler within ten days after receiving the invoice and will pay the undisputed portion of the invoice. A service charge of 1.5% per month, in addition to any reasonable collection expenses, will be added to balances for which Gensler has not received payment within thirty days after the date due or invoice date, as the case may be, (or, in the case of Royalties, within thirty days after the end of a quarter).

- Mediation. Except where injunctive relief is sought, if there is any dispute, controversy of claim arising out of this Agreement, the parties will make a good faith effort to resolve the issue before they take any legal action by participating in a mediation conducted by a recognized neutral third party professional mediation service acceptable to both parties. The parties will bear all costs of

Gensler - TC-PD

November 1, 2024	Page 1 of 2

the mediation service equally. In any legal action following unsuccessful mediation, the prevailing party will be entitled to collect its reasonable costs and attorneys' fees from the other party.

- Waiver. Any waiver of any term of this Agreement must be in writing signed by the party to be charged by the waiver. No failure on the part of either party to this Agreement to exercise its rights hereunder shall be or operate as a waiver, release or relinquishment of any right or power conferred under this Agreement.

- Indemnification; Liability. Acknowledging that Gensler is a creative designer only, Manufacturer will, to the fullest extent permitted by law, indemnify, defend and hold Gensler, its officers, directors, shareholders, employees, agents and its consultants (the "Indemnitees") harmless from and against, any and all claims, liabilities, suits, demands, proceedings, investigations, losses, damages, costs and expenses, including, but not limited to, reasonable attorneys' fees, and all legal expenses and fees incurred through appeal, and all interest thereon, accruing to or resulting from any and all persons, firms or any other legal entities, on account of any damages or losses to property or persons, including, but not limited to, injuries or death, or economic losses, arising out of or in any way related to or involving the Services, Design and/or Actual Product, whether resulting from Gensler's negligence (either active or passive), strict products liability or otherwise, provided however, that no such indemnification will be given to the extent any act or failure to act constitutes fraud or willful misconduct on Gensler's part. In the event of any claim for which any Indemnitee seeks indemnity, Manufacturer shall be obligated to defend Indemnitees as provided herein, through counsel selected by Gensler, until such time as a final judgment establishing Gensler's fraud or willful misconduct is established by a court of competent jurisdiction. Should Indemnitees or any of their employees be required to travel to a location outside of the county in which they primarily reside in order to provide testimony, Manufacturer shall reimburse Indemnitees for any and all their travel costs so incurred or expended. In no event will Indemnitees's total liability to Manufacturer exceed the total compensation received by Gensler for Basic Services under this Agreement.

- Liability Insurance. As long as Manufacturer manufactures or sells any Actual Product and for at least ten years thereafter, Manufacturer will obtain and maintain product liability insurance and will include Gensler as an insured party to insure against any liability Gensler might incur because of alleged injuries or damages resulting from the use, sale, lease, transfer, modification, fabrication, installation, erection, or manufacture of the Design and/or Actual Product. The limit of such insurance will be at least

$5,000,000. Manufacturer's policy will be primary, and any insurance carried by Gensler will be noncontributory or excess. Manufacturer's policy will not contain any provision

eliminating or reducing coverage in the event of a suit or claim between Gensler and another insured under the policy, and such policy will contain a provision waiving any rights of subrogation by the carrier against Gensler. Upon execution of this Agreement, and thereafter, within thirty days after each annual renewal, Manufacturer will provide Gensler with a copy of the insurance policy and a certificate of insurance committing the insurer to notify Gensler at least thirty days in advance of (i) any cancellation, termination, or material modification in coverage, or (ii) any expiration without renewal of such policy. Manufacturer will immediately notify Gensler of any material change in coverage.

- Confidentiality. Each party will keep confidential the terms of this Agreement and any confidential information regarding the business and affairs of the other party that it may acquire in connection with this Agreement, unless: (i) it first obtains the prior written consent of the other party;

(ii) it is required by law to disclose such information; (iii) it needs to disclose such information to establish its rights under this Agreement or to any other third persons on a need to know basis, e.g., affiliates, officers, directors, shareholders, lawyers, accountants and other agents or advisors; or (iv) the information is public information. Each party will instruct its relevant employees and agents about these confidentiality restrictions. Notwithstanding the foregoing, Manufacturer acknowledges that Gensler may from time to time need to disclose the existence and certain terms of this Agreement to its clients for ethical reasons, and Manufacturer hereby consents to such disclosure.

- Taxes. Manufacturer will be solely responsible for all sales, use, excise, personal property, value-added, withholding, or other taxes payable in connection with this Agreement. Manufacturer agrees to make all payments of fees to Gensler under this Agreement without deduction or withholding for any taxes.

- No Warranties. This Agreement is for the provision of professional services, and as such, the parties agree that Gensler is not providing any warranties hereunder, express or implied. The parties further agree that the provisions of the Uniform Commercial Code as they relate to warranties are not applicable to this Agreement as it relates to the services rendered.

Gensler - TC-PD

November 1, 2024	Page 2 of 2

1

PROJECT STRUCTURE

PROJECT MILESTONES

Gensler will schedule your project from start to finish with clear milestones, meetings, and deliverables

EXHIBIT I

Visioning

Preliminary Research

Kick-Off Meeting

Innovation Event

Report Back

Visioning

Preliminary Research

- Gensler will begin research on:

  - General design and usage trends impacting FX-1

  - The competitive landscape for the product in the U.S. market

Kick-Off Meeting

- The Gensler project team and FURSYS will meet at Gensler's New York office, FURSYS' Ridgefield, New Jersey, dealer or both to review:

  - Program objectives and schedule

  - FURSYS brand identity

  - Evolution of FX-1 from its inception

  - FX-1 installations

  - FURSYS manufacturing capabilities and relevant R&D initiatives

  - Gensler's preliminary research findings

  - Innovation Event organization

Innovation Event

- Gensler will lead three roundtable discussions with U.S. interior designers across multiple Work Sector practice areas and offices to better understand:

  - The application of FX-1 relative to potential target markets

  - The best opportunities for maximizing the product's commercial success in the U.S. market

Report Back

- Gensler will prepare and present a report back including:

  - Findings from the Innovation Event;

  - Recommendations for FX-1 design updates

  - An analysis of U.S. workstation layouts over the past five years to contextualize and support Gensler's recommended design updates

  - Recommended testing certifications for the U.S. market

  - Recommended sustainability reporting and actions for the U.S. market

F U R S YS | 23

EXHIBIT I

Design

Validation

Conceptual Design

Design Development

Touchbase Meetings

Prototype Evaluations

Design

Conceptual Design

- Gensler will create and present a conceptual design for the U.S. version of FX-1 that explores:

  - Aesthetics

  - Configurability

  - Storage

  - Wire management and power access

  - Color, materiality, and finish

Design Development

- Gensler will provide:

  - SOLIDWORKS models and dimensioned drawings for all new components

  - A final CMF recommendation for the U.S. version of FX-1

  - A recommended direction for prototyping

Validation

Touchbase Meetings

- Once Gensler hands off its Design Development package, Gensler will meet with FURSYS during the manufacturer's industrialization process to provide feedback relative to design-related issues

- Up to six one-hour virtual meetings are included

Prototype Evaluations

- Once FURSYS builds prototypes of the U.S. version of FX-1 based on Gensler's design, Gensler will review the prototypes and provide feedback

- Up to two two-hour prototype evaluations are included, with all prototype evaluations occurring in New York City or another location mutually agreeable to FURSYS and Gensler